Table of Contents

1	Introduction	- 5 -

2	Engineering Stage	- 8 -

2.1	Inception Phase	- 9 -

2.1.1	Business Case	- 9 -

2.1.1.1	Introduction	- 9 -

2.1.1.2	The Product Vision	- 9 -

2.1.1.3	Business Context	- 10 -

General Environment	- 11 -

Task Environment	- 11 -

Internal Environment	- 12 -

2.1.1.4	Recommendations	- 13 -

2.1.2	Software Development Planning	- 13 -

2.1.2.1	Methodology Choice	- 13 -

Rational Unified Process	- 13 -

Extreme Programming	- 14 -

Rapid Application Development	- 14 -

The Choice	- 14 -

2.1.2.2	Definition of The Chosen Methodology	- 18 -

General Overview	- 18 -

Inception phase	- 19 -

Elaboration phase	- 21 -

Construction phase	- 22 -

2.1.2.3	Work Breakdown Structure	- 24 -

2.1.3	Project Establishment	- 24 -

2.1.3.1	The Assignment	- 24 -

2.1.3.2	Other objectives	- 25 -

2.1.4	Technological Environment	- 25 -

2.1.4.1	Data store	- 25 -

Native XML databases	- 25 -

Relational databases	- 26 -

Data store choice	- 26 -

2.1.4.2	Relational databases management system	- 27 -

Candidate DBMS	- 27 -

RDBMS choice	- 30 -

2.1.4.3	Programming language	- 31 -

Candidate programming languages	- 31 -

Programming language choice	- 33 -

2.1.5	Vision Document	- 33 -

2.1.5.1	System Description	- 34 -

2.1.5.2	System Software	- 34 -

2.1.5.3	System Access Levels	- 34 -

2.1.5.4	Security	- 35 -

2.1.5.5	Input data	- 35 -

2.1.5.6	Reports	- 35 -

2.1.5.7	Functionality	- 36 -

2.1.5.8	Use case modeling	- 36 -

Specifications of critical use cases	- 36 -

2.1.6	Elaboration Phase Planning	- 37 -

2.1.7	Assessment of inception phase	- 37 -

2.1.7.1	Introduction	- 37 -

2.1.7.2	Scope	- 38 -

2.1.7.3	References	- 38 -

2.1.7.4	Phase objectives reached	- 38 -

Process quality	- 38 -

Product vision	- 38 -

Risks	- 38 -

2.1.7.5	Adherence to the plan	- 39 -

2.1.7.6	Life cycle objectives milestone evaluation	- 39 -

2.1.7.7	External changes occurred	- 39 -

2.1.7.8	Rework required	- 39 -

2.2	Elaboration Phase	- 40 -

2.2.1	Baseline work breakdown structure	- 40 -

2.2.2	Baseline vision	- 40 -

2.2.2.1	System’s Input and Output Data Analysis	- 41 -

System’s Input Data	- 41 -

System’s Output Data	- 43 -

2.2.2.2	Use case specifications	- 45 -

Visual representation of critical use cases	- 47 -

2.2.2.3	Conclusion to Vision	- 51 -

2.2.3	Database Modeling	- 51 -

2.2.3.1	Logical database modeling	- 51 -

2.2.3.2	Physical Database Modeling	- 60 -

2.2.4	Construction phase planning	- 64 -

2.2.5	Assessment of elaboration phase	- 64 -

2.2.5.1	Introduction	- 64 -

2.2.5.2	Scope	- 64 -

2.2.5.3	References	- 64 -

2.2.5.4	Phase objectives reached	- 64 -

Process quality	- 64 -

Product vision	- 64 -

Risks	- 65 -

2.2.5.5	Adherence to the plan	- 65 -

2.2.5.6	Life cycle architecture milestone evaluation	- 65 -

2.2.5.7	External changes occurred	- 65 -

2.2.5.8	Rework required	- 65 -

3	Production Stage	- 66 -

3.1	Construction Phase	- 66 -

Appendix A	- 67 -

Project Establishment	- 68 -

The Assignment	- 68 -

Other objectives	- 68 -

Resources Available	- 68 -

Human resources available	- 69 -

Technical resources available	- 70 -

Risks List for the study project	- 70 -

Backup procedure	- 72 -

Preventive Measures	- 72 -

Group Structure (Roles)	- 72 -

Working schedule and place of work	- 74 -

Appendix B	- 75 -

Project WBS and Schedule	- 76 -

Work Breakdown Structure	- 76 -

Project Overview	- 77 -

Inception Phase	- 77 -

Elaboration Phase	- 78 -

Construction phase	- 78 -

Appendix C	- 79 -

Group Working Contract	- 80 -

Appendix D	- 81 -

System’s Input Data Analysis	- 82 -

Officer Assessment Card	- 82 -

Service Sheet	- 85 -

Register of Incapacity for Work Documents	- 86 -

Appendix E	- 87 -

System’s Output Data Analysis	- 88 -

Appendix F	- 89 -

Entities	- 90 -

Appendix F	- 111 -

# Introduction

Overview

This document is a report for the fifth semester project in Roskilde Business College written by Jonas Mitašiūnas and Vytautas Baronas. The project will be carried out in the software development company Mit-Soft, located in Vilnius, the capital of Lithuania. The prototype of the personnel system for the Fire-Prevention and Rescue Department of Lithuania will be produced as an outcome of the project. This introduction will give an overview of the project content and layout of the report.

The Product

In high level of abstraction the system will consist of client side (internet browser) and server side (web based application running on web server). Connection between those parts will be initiated by a client with a purpose of adding new and manipulating existing data in the database.

The Customer

Fire-Prevention and Rescue Department coordinates the work of fire-prevention and rescue posts in Lithuania. The department was established in 29th of May, 1990 and is an autonomous subdivision of the Ministry of the Interior of the Republic of Lithuania. The main task of the department is to ensure that the work of country’s fire-prevention and rescue system is accordant to the standards of European Union.

The Company

While the application is being developed for the Fire-Prevention and Rescue Department of Lithuania, the company we are working at is Mit-Soft, which is in IT consultancy and software development business.

The Project

The main objective of the project is to develop a prototype of personnel management system for the Fire-Prevention and Rescue Department of Lithuania. The main task is to research various possible solutions for an implementation of above mentioned personnel system with a goal of recommending well reasoned component architecture for future realization at Mit-Soft.

The Methodology

The framework described in the book “Software Project Management. A Unified Framework” by Walker Royce will be used as guidance for carrying out the project. The framework presents the specifics of a new organization of the software life cycle, which also forms the management basis for Rational’s Unified process (RUP).

Layout

The first chapter...

# Engineering Stage

## Inception Phase

The paramount goal of the inception phase is to achieve consensus among stakeholders on the life cycle objectives for the project.

The primary objectives of the inception phase for the study project are the following:

- Establishing the project’s scope with a clear understanding of what is and is not intended to be in the software product.

- Estimating schedule for the entire project.

- Estimating potential risks.

The inception phase will include five workflows: management, environment, requirements, design, and implementation. The activities within the workflows will be carried out to reach the objectives of the inception phase. Initially the business case document will be produced with the recommendation whether to start the project or not.

### Business Case

The business case artifact provides all the information necessary to determine whether the project is worth investing in. Because of the size and the scope of the study project only brief overview of business context, product vision statement and recommendation for initiating the project will be presented.

#### Introduction

IT consultancy and software development company Mit-Soft has won the contest for developing personnel management system for the Fire-Prevention and Rescue Department of Lithuania which is an autonomous subdivision of the Ministry of the Interior of the Republic of Lithuania. Currently, the department uses manual paper based activities for storing and analyzing the personnel data and preparing reports both for the Ministry and for internal usage.

#### The Product Vision

The personnel management system is intended to automate the manual personnel management activities that are currently being done in the department. In high level of abstraction the system will consist of client side (internet browser) and server side (web based application running on web server). Connection between those parts will be initiated by a client with a purpose of adding new and manipulating existing data in the database.

#### Business Context

Fire-Prevention and Rescue Department coordinates the work of fire-prevention and rescue posts in Lithuania. The main task of the department is to ensure that the work of country’s fire-prevention and rescue system is accordant to the standards of European Union. Fire-Prevention and Rescue Department also forms the fire prevention policy in Lithuania, settles its subdivisions’ activity course, solves problems in subdivisions, controls the performance of laws and other legislation acts, and prepares proposals of their issuance and improvement.

The business context can be explained in terms of organization’s general, task, and internal environments. The figure below gives a vision of the environments, organizations are operating in.

Figure 1 - Environments

##### General Environment

- Technological:

Currently Fire-Prevention and Rescue Department is behind the European level of computerized work places and automated work processes. However, the situation is changing since several systems automating the work done in the department are being developed.

- Economic:

Economic of Lithuania is growing very fast. The growth has direct impact on Fire-Prevention and Rescue Department since it is a public institution and its budget depends on country’s budget. Having enough resources, the department has started computerization to provide better service to the citizens and guests of Lithuania.

- Legal/Political:

Since the department is public institution, its work is regulated by delegated legislations that follow European Union regulations. This allows easier development of the system than it was before joining the European Union since legislations do not seem to change markedly.

- International:

For more than 10 years Fire-Prevention and Rescue Department closely cooperates with adequate departments of Sweden and Poland in organizing rescue training, education, preparing specialists. Close cooperation is also maintained with Latvian, Danish, Norwegian, Finnish, Dutch, and German fire prevention and rescue departments.

##### Task Environment

- Customers:

It is fair to state, that the potential customers of the Lithuanian fire-prevention and rescue institution are all the habitants of Lithuania. In addition, fire-prevention and rescue posts are established in the strategic objects, like Ignalina Atomic Plant and Oil Refinery Plant in Mažeikiai.

- Competitors:

There are no competitors for the fire-prevention and rescue institution at the moment.

- Labor market:

Labor market mainly consists of graduates of interior affairs education system.

##### Internal Environment

In order to give a better overview of the department’s internal environment, the organizational structure is presented below.

Figure 2 - Organization structure

- Employees:

There are approximately 3500 people working in the fire-prevention and rescue institutions in Lithuania. All of them are coordinated by the Fire-Prevention and Rescue Department.

- Management:

The management structure is presented in the organizational chart above.

#### Recommendations

Keeping in mind that all personnel management activities are being done manually in the department, we strongly recommend initiating the project to develop personnel management system in the Fire-Prevention and Rescue Department. Such system would not only eliminate the paper-based work but also would noticeably ease the preparation of reports, provide accurate statistics whenever needed and in no time.

### Software Development Planning

Planning is the crux of management. The challenge is to develop a plan that best balances the available resources to provide optimal win conditions for all stakeholders.  In this section of report the software development planning process activities will be covered. Initially the methodology definition will be produced which will explain the life cycle of the project. Furthermore, it will elaborate the process framework into a fully detailed plan covering the activities that need to be carried out and their respective resultant work products. The software development plan presented in the methodology definition section will be generalized by the work breakdown structure which provides essential information needed when planning development since the artifact presents the “architecture” for the project plan.

#### Methodology Choice

Several alternatives have been considered concerning the methodology to be used in the project. Rational Unified Process (RUP), Extreme Programming (XP) and Rapid Application Development (RAD) were the main options thought about. In order to choose the most suitable one for the project the evaluation of above mentioned methodologies have been carried out. The results of the evaluation are presented below.

##### Rational Unified Process

Rational Unified Process describes how effectively develop software using commercially proven techniques and not surprisingly is one of the most popular methodologies. Basically, RUP seems to be suitable methodology for the study project.

##### Extreme Programming

Extreme Programming is a methodology used by small teams of developers who need to develop software quickly in an environment of rapidly changing requirements. From the first sight of view extreme programming seems to fit the project perfectly concerning the size of the project team and the project itself. However, it does not seem that requirements would change rapidly and constantly in the project. Since our main task is to propose a solution for an implementation of the personnel system, and the realization part confines itself to developing only the prototype of the system, unit tests, required to be carried out of by Extreme Programming would take too much effort and time. Additionally, it will not be possible to have a customer representative on site which is necessary using the methodology.

##### Rapid Application Development

Rapid Application Development is a methodology for compressing the analysis, design, build, and test phases into a series of short, iterative cycles, allowing development process to be more effective. RAD projects are typically staffed with small-integrated teams comprised of developers, and IT technical resources. Working in small teams, combined with short, iterative development cycles, optimizes the speed of development, unifies the vision and purpose of the project, and provides effective informal communication and simple project management. The methodology seems catchy concerning the speed of software product development, however since the main objective of the project is to propose a solution for an implementation of the personnel system, Rapid Application Development could be successfully used for the realization part of the project, but not for the analytical part of the project since the methodology requires minimal documentation and address realization issues mainly.

##### The Choice

Several methodology choices have been considered with project objectives kept in mind:

- Use of Rational’s Unified Process framework for the whole project.

- Use of Rational’s Unified Process framework with an Extreme Programming instance for the realization part.

- Use of Rational’s Unified Process framework with Rapid Application Development instance for the realization part.

Neither of them has been chosen since there has been a suggestion by a Mit-Soft to use the alternative methodology for the three ones mentioned above. The suggested framework is based on RUP and described in the book “Software Project Management. A Unified Framework” by Walker Royce. From the first sight of view the choice of the methodology the project group has not been trained before may seem not logical at all (keeping in mind short amount of time allocated for the study project). However, since the use of Rational’s Unified Process framework has been decided as the most suitable choice for the project, the risk of taking the alternative suggested by Mit-Soft do not seem very high. The level of unfamiliarity of RUP framework and the suggested one does not differ a lot, because the project group does have some theoretical knowledge about RUP but lacks knowledge in using it in practice. Furthermore, the alternative suggestion by Mit-Soft is based on RUP therefore we feel that theoretical knowledge of the suggested framework is enough for the project and practical knowledge between the two alternatives are the same. So, the decision to take the challenge and choose the framework suggested by Mit-Soft has been made. Below is a short description of the chosen methodology.

The life cycle of the software development process in the framework is divided into two prime stages: each of them decomposed into their respective distinct phases:

- Engineering stage

  - Inception phase

  - Elaboration phase

- Production stage

  - Construction phase

  - Transition phase

The engineering stage of the life cycle evolves the plans, the requirements, and the architecture together, resolving the development risks. This stage concludes with an executable architecture baseline. Engineering stage is decomposed into inception and elaboration phases

The production stage of the life cycle constructs usable versions of capability within the context of the baseline plans, requirements, and architecture developed in the engineering stage. Production stage is decomposed into construction and transition phases.

During each phase, software development activities are performed. The activities are organized into seven major workflows:

- Management workflow: controlling the process and ensuring win conditions for all stakeholders.

- Environment workflow: automating the process and evolving maintenance environment.

- Requirements workflow: analyzing the problem space and evolving the requirements artifacts.

- Design workflow: modeling the solution and evolving the architecture and design artifacts.

- Implementation workflow: programming the components and evolving the implementation and deployment artifacts.

- Assessment workflow: assessing the trends in process and product quality.

- Deployment workflow: transitioning the end products to the user.

The following figure illustrates activity levels across the life cycle phases of the software development process and seven major workflows.

Figure 3 - Activity levels

Activities of the software development process results in artifacts that are organized into five sets:

| Requirements Set | Design Set | Implementation Set | Deployment Set |
| --- | --- | --- | --- |
| 1. Vision document | 1. Design model | 1. Source code baselines | 1. Integrated product executable baseline |
| 2. Requirements model | 2. Test model | 2. Associated compile-time files | 2. Associated run-time files |
|  | 3. Software architecture description | 3. Component executables | 3. User manual |
| Management Set |  |  |  |
| Planning Artifacts |  | Operational Artifacts |  |
| 1. Work breakdown structure |  | 5. Release descriptions |  |
| 2. Business case |  | 6. Status assessments |  |
| 3. Release specifications |  | 7. Software change order database |  |
| 4. Software development plan |  | 8. Deployment documents |  |
|  |  | 9. Environment |  |

Table 1 - Artifacts

The following section contains the result of tailoring the chosen methodology to the specific objectives and characteristics of the current study project.

#### Definition of The Chosen Methodology

The chosen methodology is tailored for the needs of the current project. Regarding time constraints and the scope of the study project, transition phase of the software development process life cycle and some process activities together with their relative artifacts will be omitted. This section of the report covers the tailored methodology in more detail using the life cycle of the software development process as a foundation-stone.

##### General Overview

In normal case the production stage would contain a transition phase with the goal of deploying the software product in the end-user domain. However, this study project is only a part of the bigger project being run at Mit-Soft and it was clear from the beginning that the transition phase will not be reached because of the time constraints and the scope of the project. This automatically leads to a conclusion, that deployment activities will not be performed either. At this point of time it is intended that the prototype of the personnel management system will be produced as a result of the construction phase and it will be left for the future implementation at Mit-Soft. However, it will not be deployed for the use in the Fire-Prevention and Rescue Department (meaning the prototype may be deployed for testing purposes).

The figure below illustrates activity levels across the life cycle phases and five major workflows in the study project.

Figure 4 - Activity levels

##### Inception phase

The paramount goal of the inception phase is to achieve consensus among stakeholders on the life cycle objectives for the project.

The primary objectives of the inception phase for the study project are the following:

- Establishing the project’s scope with a clear understanding of what is and is not intended to be in the software product.

- Estimating schedule for the entire project.

- Estimating potential risks.

The inception phase will include five workflows: management, environment, requirements, design, and implementation. As mentioned above, deployment workflow will not be included in any of the phases in the life cycle of the project. To have better overview of inception phase a closer look will be taken at each of the workflows and its activities as well as artifacts produced.

###### Management

In management workflow of inception phase the following activities will be carried out:

- Prepare business case. The activity results in business case artifact. The artifact provides all necessary information about customers general, task and internal environment, and ends up with recommendation for initiating the project.

- Prepare product vision statement. The activity results in product vision statement artifact. The artifact provides an abstract vision for the software system under development. For simplicity reason product vision is included into business case.

- Plan software development. The activity’s outcome is methodology definition, and work breakdown structure artifacts. Methodology definition artifact explains the life cycle of the project. Furthermore, it elaborates the process framework into a fully detailed plan. The work breakdown structure provides essential information needed when planning development since the artifact presents the “architecture” for the project plan.

- Plan elaboration phase. The activity results in elaboration phase plan artifact. The artifact is needed when deciding how to organize and allocate resources for the elaboration phase.

- Assess inception phase. The activity results in status assessment artifact. The artifact provides evaluation on how well the software development process is adhering to the goals and schedules that are set for them.

###### Environment

There is one activity to be accomplished in the environment workflow of the inception phase:

- Define development environment. The activity results in project establishment artifact. Project establishment provides information about the members of the development group, technologies to be used, and other issues giving basic overview of the development environment.

- Define technological environment. The activity results in technological environment artifact. The artifact provides Detailed description of hardware and software tools to be used.

###### Requirements

The requirements workflow of inception phase contains following activity that will be carried out:

- Specify vision. The activity results in vision document artifact. The artifact provides a complete vision for the software system under development. The vision document includes the customer needs, the description of essential features of the system and critical use cases.

###### Design

Undocumented and informal discussions on architecture description will be carried out.

###### Life Cycle Objectives Milestone

The life cycle objectives milestone occurs at the end of the inception phase. Evaluation criteria for the milestone are presented below and will be evaluated through a meeting with customers.

- Customer confirmation on the development process and plan.

- Agreement that schedule and expected benefits estimates are appropriate.

- Agreement on the vision statement and the critical issues relative to the requirements.

- Agreement on the choice of technical environment.

A successfully completed life cycle objectives milestone will result in agreement from the stakeholders to proceed with the elaboration phase.

##### Elaboration phase

Generally speaking, elaboration phase is the phase where analysis and design are carried out. Elaboration phase activities must ensure that the architecture, requirements, and plans are stable enough, risks are sufficiently mitigated, and the schedule for the completion of the development can be predicted within an acceptable range. During the elaboration phase, an executable architecture prototype is built.

###### Management

In management workflow of elaboration phase the following activities will be carried out:

- Baseline work breakdown structure. The activity consists of reviewing and refining work breakdown structure artifact defined in the inception phase.

- Plan the construction phase. The activity results in the construction phase plan artifact. The artifact is needed when deciding how to organize and allocate resources for the construction phase.

- Assess elaboration phase. See management section of inception phase.

###### Environment

In environment workflow of elaboration phase the development environment defined in the inception phase will be reviewed and administrated.

###### Requirements

In requirements workflow of elaboration phase the following activity is carried out:

- Baseline vision. The activity results in revised vision document artifact with full set of use cases.

- Define architecture objectives. This activity results in architecture requirements set.

###### Design

There are two activities to be carried out in the design workflow of the elaboration phase:

- Model database. The activity results in database model artifact.

- Baseline architecture. The activity results in architecture description and design model artifacts.

###### Implementation

The implementation workflow of the elaboration phase consists of activities covering the coding of critical components.

###### Life Cycle Architecture Milestone

The life cycle architecture milestone occurs at the end of the elaboration phase. The primary goal of the milestone is to demonstrate architecture to the customer. The life cycle architecture milestone usually is the most important one since it corresponds to achieving a software development state in which the research and development stage is concluding and production stage is being initiated. The following evaluation criteria must be evaluated by the stakeholders to make the project ready for this transition:

- The requirements are stable.

- The architecture is stable.

- The major risk elements have been addressed and have been credibly resolved.

- The development plan for the construction phase is defined with enough reliability that construction iterations can precede with predictable results.

##### Construction phase

During the construction phase all remaining components and application features are integrated into the application.

###### Management

In management workflow of elaboration phase the following activity are carried out:

- Assess construction phase. See management section of inception phase.

###### Environment

The environment workflow of construction phase consists of activities for maintaining development environment.

###### Requirements

In requirements workflow of elaboration phase the following activity is carried out:

- Review architecture objectives. This activity provides reviewed architecture requirements set.

- Define iteration objectives. This activity results in requirements set for the iterations of the construction phase.

###### Design

There are two activities to be carried out in the design workflow of the elaboration phase:

- Maintain architecture design. The activity results in revised architecture description artifact.

- Design components. The activity’s outcome is final design model(s) artifact.

###### Implementation

In implementation workflow of construction phase the following activity is carried out:

- Component coding. The activity results in source code, associated compile-time files and component executables artifacts.

###### Initial Operational Capability Milestone

The initial operational capability milestone occurs late in the construction phase. The goals are to assess the readiness of the software to begin the transition into customer site. As it is mentioned before, the project does not have transition phase. Having that in mind we modified the criteria for the milestone to the following:

Does the product meet the requirements agreed upon with the users as specified in the Requirements Specification section?

#### Work Breakdown Structure

A work breakdown structure provides essential information needed when planning development since the artifact presents the “architecture” for the project plan. It is simply a hierarchy of elements that decomposes the project plan into discrete work tasks.

To have as good as possible view on information provided by WBS it is organized as follows:

- First-level WBS elements are the workflows

- Second-level elements are the workflows defined for each phase of the project

- Third-level elements are the activities of particular workflow that produce the artifacts of each phase

The work breakdown structure artifact can be found in Appendix B. Furthermore, the WBS has been transformed into the project plan. Detailed time schedule for the project is as well located in Appendix B.

### Project Establishment

Project establishment provides information about the members of the development group, technologies to be used, and other issues giving basic overview of the development environment. In the following sections of the report the formulation of the assignment will be presented together with objectives of the study project. The complete project establishment document can be found in Appendix A.

#### The Assignment

This project will be carried out in the period from the 23rd of August, 2004 to the 12th of November, 2004 and is part of the requirements of the fifth semester curriculum in the datamatician education at Roskilde Business College. The main objective of the project is to develop a prototype of personnel management system for the Fire-Prevention and Rescue Department of Lithuania. Our main task is to research various possible solutions for an implementation of above mentioned personnel system with a goal of recommending well reasoned component architecture for future realization at Mit-Soft. This includes the development of a vertical prototype with limited functionality.

The prototype will be delivered with a report that outlines the work undertaken during development. As an integral part of the project, the group will propose a problem definition. This will be the driving force that we will base our investigations and decisions on, throughout the report. Conclusions to this problem definition will also be outlined in the report.

#### Other objectives

- Gain further experience in organizing and managing development projects

- Exercise and develop our skills in systems development, programming, building databases

- Gain experience working in teams

- Gain experience in developing distributed systems

- Apply the theory that has been learned in school

### Technological Environment

The section includes description of possible technologies to be used to develop the personnel system for the Fire-prevention and Rescue Department of Lithuania. Furthermore, decisions for system components are made.

#### Data store

First of all decision on data store was made as there are many ways of structuring data for persistent storage. Brief discussion on the qualities of two most popular of them is carried out, before choosing one for the system under development.

##### Native XML databases

Native XML databases are databases designed especially to store XML documents. Like other databases, they support features like transactions, security, multi-user access, programmatic APIs, query languages, and so on. The only difference from other databases is that their internal model is based on XML and not something else, such as the relational model.

Native XML databases are most clearly useful for storing document-centric documents. This is because native XML databases preserve things like document order, processing instructions, comments, CDATA sections, and entity usage. Furthermore, native XML databases support XML query languages, allowing developer to ask questions like, "Get me all documents in which the third paragraph after the start of the section contains a bold word." Such queries are clearly difficult to ask in a language like SQL.

Several other uses for native XML databases are to store semi-structured data, to increase retrieval speed in certain situations, and to store documents that do not have data type definitions or another type of XML schema.

##### Relational databases

A relational database is a collection of data items organized as a set of formally-described tables from which data can be accessed in many different ways without having to reorganize the database tables.

The standard user and application program interface to a relational database is the structured query language (SQL). SQL statements are used both for interactive queries for information from a relational database and for gathering data for reports.

In addition to being relatively easy to create and access, a relational database has the important advantage of being easy to extend. After the original database creation, a new data category can be added without requiring that all existing applications be modified. Furthermore, relational databases support concurrent access to data and referential integrity.

When creating a relational database, the domain of possible values in a data column and further constraints that may apply to that data value can be defined. For example, a domain of possible customers could allow up to ten possible customer names but be constrained in one table to allowing only three of these customer names to be specifiable.

The definition of a relational database results in a table of metadata or formal descriptions of the tables, columns, domains, and constraints.

##### Data store choice

Nevertheless, native XML databases sound interesting and seem to be applicable to the system, decision to choose relational database was made. The prime reason for the choice is that none of the group members are familiar with native XML databases and it should definitely take less time to design and use relational database.

#### Relational databases management system

The decision to choose relational database has already been made. However, it is certainly not enough, since there are plenty of database management systems to choose from. Closer look at several candidates is taken. Besides the obvious element of cost to a company or individual, there are many other important aspects that are considered when choosing an RDBMS:

- Is supported on various operating systems

- Can handle simultaneous access from multiple users

- Can be easily accessed from programs written in different languages

- Can handle large amounts of data

- Security of data

- Can perform transactions while maintaining the ACID criteria

##### Candidate DBMS

###### Oracle Database 10g Enterprise Edition

Oracle Database 10g Enterprise Edition is available on all Oracle’s supported operating systems, including Windows, Linux and Unix, and is supported on all hardware configurations. Access to data stored is via standard interfaces such as SQL, JDBC, SQLJ, ODBC, OLE DB and others. Oracle Database 10g Enterprise Edition can store up to 8,000,000 terabytes of data in a single database. For demanding online transaction processing environments, the RDBMS supports deployments of large numbers of users by utilizing unique row level locking and multi-version read consistency, allowing an application to quickly and easily scale from tens to tens of thousands of online users. The Oracle Database provides the strongest security available in the industry today. Over the past decade Oracle has successfully completed 17 independent security evaluations. Data consolidation, privacy requirements and government regulations such as HIPAA require sophisticated security features. The price of the RDBMS is from 20000 USD (for 25 users) to 40000 USD (unlimited amount of users) and up.

###### Microsoft SQL Server 2000 Enterprise Edition

Microsoft SQL Server 2000 Enterprise Edition is only available on Windows TM operating systems. SQL Server theoretically supports up to 26,000 concurrent users with cascading referential integrity. It costs up to US $19,999 and has security that meets the National Security Agency’s C2 rating. Maximum size of single database is up to 1,048,516 terabytes. According to Microsoft, SQL Server also has self-tuning and dynamic self-configuring features that optimize database performance, while management tools automate standard activities. Graphical tools and Wizards simplify setup, database design, and performance monitoring.

###### Borland InterBase 7.1 Server Edition

Borland InterBase 7.1 - Server Edition is available on Windows TM, Linux and Solaris operating systems. InterBase supports many concurrent users with data validity through cascading referential integrity constraints. The InterBase server pack costs 200 USD and on top of that you need the InterBase Internet Access License and simultaneous User Pack costing anywhere between US $150 and US $10,000 depending on the number of users. InterBase provides two levels of security for data; user validation and database privileges. Metadata security also protects intellectual property by ensuring that metadata is not modified by unauthorized users. InterBase 7.1 also has self-tuning features to enhance performance levels. These include a cost-based query optimizer which utilizes statistics on table cardinality, automatic garbage collection, and dynamic rebalancing of index structures to release empty index pages.

###### MaxDB by MySQL

MaxDB is a heavy-duty, SAP-certified open source database for OLTP and OLAP usage which offers high reliablitity, availability, scalability and a very comprehensive feature set. It is targetted for large mySAP Business Suite environments and other applications that require maximum enterprise-level database functionality and complements the MySQL database server. It uses security based on Access Control Lists (ACL’s) for all connections and transactions. There is also some support for SSL-encrypted connections between MaxDB clients and servers. According to the vendor, MaxDB is available on UNIX, Linux, Windows TM and other basic operating systems. Maximum size of the database is 32 terabytes and is able to serve many concurrent users. Since MaxDB is open source, it’s available for free under the General Public License (GPL).

###### IBM DB2 Universal Database Enterprise Server Edition 8.2

DB2 UDB Enterprise Server Edition (ESE) is designed to meet the relational database server needs of mid- to large-size businesses. It can be deployed on Linux, UNIX, or Windows servers of any size. DB2 supports 64000 concurrent users, but it is likely that the limit is going to be reached in terms of other resources (e.g. Memory, CPU etc). DB2 secures critical infrastructure, processes and assets from loss or damage from disasters, accidents, or attacks. The price varies with business requirements but companies can expect to pay from 25,000 USD and upwards. According to its vendor, DB2 leverages Windows-specific capabilities to achieve the maximum performance on the platform.

###### Summary

The following table gives brief overview of characteristics of each above mentioned database.

| Name of DBMS | OS support | Concurrent user support | Price (USD) | Security | ACID |
| --- | --- | --- | --- | --- | --- |
| Oracle 10g Enterprise Edition | Very good | Very good | 40,000 | Excellent | Yes |
| InterBase 7.1 - Server Edition | Good | Good | 10000 | Very Good | Yes |
| SQL Server 2000 Enterprise Edition | Limited | Very good | 19,999 | Excellent | Yes |
| MaxDB TM database | Very good | Good | Free | Good | Yes |
| DB2 UDB Enterprise Server Edition 8.2 | Very good | Excellent | 25,000 | Good | Yes |

Table 2 - Overview of DBMS characteriscs

##### RDBMS choice

Ideally, our offer for the Fire-prevention and Rescue department would be to use Oracle Database 10g Enterprise Edition DBMS. The main purposes why the department should prefer Oracle database to other DBMS are the following:

- Availability on many different operating systems. The database must support at least Linux operating system as requested by the Fire-prevention and Rescue department. However, all above mentioned DBMS except Microsoft SQL Server fulfill the requirement.

- The maximum database size. The feature is important as the personnel system under development is going to be extended in the future so that personnel information of all the departments and posts of Lithuania will be stored. The huge maximum size of the Oracle database should meet the future needs.

- Data security has extremely high priority here, since the information to be stored in the database is sensitive and must be protected from unauthorized data access. Oracle provides excellent security delivering industry leading security features such as fine grained/row level security, column security, column filtering, fine-grained auditing, data encryption, proxy authentication, application context, and secure application roles. These are in addition to commonplace security features such as auditing, password complexity checks, and robust support for database roles, stored procedures and functions.

However, MaxDB TM DBMS was chosen to be one of the components of the personnel system. The main purpose of choosing MaxDB is that it is free of charge, and the Fire-prevention and Rescue department has limited budget for the project. It is obvious that there is no will to pay huge money for a DBMS, knowing that MaxDB meet all major requirements:

- Available on Linux operating system

- Maximum size of the database is big enough (at least for now)

- Data is stored quite securely

Moreover, the Fire-prevention and Rescue department is already using MaxDB DBMS for another system. As a result, maintenance and management problems are familiar and should be solved easily.

#### Programming language

As decisions for data store and DBMS choice are made, further step is to decide what programming language to select. Several candidate languages are outlined in the section and, later on, decision will be taken.

##### Candidate programming languages

###### ASP.NET

ASP.NET is a next generation of ASP (Active Server Pages) introduced by Microsoft. Similar to previous server-side scripting technologies, ASP.NET allows building powerful, reliable, and scalable distributed applications. ASP.NET is based on the Microsoft .NET framework and uses the .NET features and tools to develop Web applications and Web services.

Even though ASP.NET sounds like ASP and syntaxes are compatible with ASP but ASP.NET is much more than that. It provides many features and tools, which let more reliable and scalable development of Web applications and Web services in less time and resources. Since ASP.NET is a compiled, .NET-based environment, selection of .NET supported languages, including VB.NET, C#, JScript.NET, and VBScript.NET to develop ASP.NET applications can be made.

Advantages

- Multiple language support

- Extremely powerfull and scalable

Disadvantages

- Not free (unless already a Windows server is used)

- Not cross-platform

###### PHP

PHP is an extremely capable language, with a huge array of built-in functions to do everything from tracking user sessions to generating dynamic graphics and even PDF files on the fly.

PHP is free, cross-platform, Open Source software. It integrates with all major Web servers on all major operating systems. This is a great advantage for developers on a budget, because they can set up a complete Linux-based Web server with PHP support and not pay a dime for software. The downside of this, of course, is that there is no formal support for any problems that may occure with PHP. Also since PHP is such a new and actively developed technology, there are still occasional bugs found in the latest versions.

Advantages

- Everything is built right into the language

- It is free

- Cross-platform

Disadvantages

- Hard to add non-standard functionality

###### Java

Java is probably the most powerful platform for server-side Web development today. From small Java programs (Servlets) that handle Web page requests to JavaServer Pages (JSPs) that combine HTML with custom tags and Java code, and even up to Enterprise JavaBeans (EJBs), software components with sophisticated abilities to carry information seamlessly across servers and networks to accomodate distributed applications.

Java is not easy to learn as Perl or PHP. However, unlike scripting languages, Java is a full-fledged programming language fully capable of writing big programs. Java can be run on all major Web servers and all major operating systems. Java Web applications can also be bundled up into a standard Web Application Archive (.WAR) files that can then be installed on any Java-enabled Web server, no matter the platform.

Advantages

- Extremely powerful and scalable

- Cross-platform

Disadvantages

- Takes a lot of time to learn.

##### Programming language choice

We decided to use Java, because we have more experience in Java, than in any other programming language. Furthermore, cross-platform compatibility is important issue, since one of the requirements by the Fire-prevention and Rescue department is that the server should function on Fedora Core 2 Linux (kernel 2.6.7) operating system. We believe that the best long term solution is to use cross-platform web development languages as the Web and the Internet in general have developed in ways that very few predicted. While choosing Java may add a little to development time up front, it allow for a more flexible application.

### Vision Document

The requirements elicitation in inception phase results in vision document artifact. The artifact provides a complete vision for the software system under development and it is the source for capturing the expectations among stakeholders. The vision document is written from the user’s perspective, focusing on the essential features of the system. For this reason it has been decided to use the “Terms of Reference” document that has been received from the customer as a foundation frame for building the vision document. The artifact referred to do not specify the requirements of the system but documents the customer needs, describes essential features of the system and presents critical use cases.

#### System Description

The system will be used for storing and analyzing Fire-Prevention and Rescue Department personnel data. During the first stage of the project a part of the whole system processing only the department’s personnel data will be developed and installed in the department. In the second stage it is intended to expand the personnel system and install it in all fire prevention and rescue institutions in Lithuania.

#### System Software

Server Operating System: Fedora Core 2 Linux (kernel 2.6.7)

Database Management System: MySQL MaxDB

#### System Access Levels

| Access Level | Responsibility |
| --- | --- |
| System Administrator | Registering users in the system with assigned user name, password and access level. |
| Ist level user (Administrator) | Entering, editing all the personnel data and producing reports by means of ad hoc tools. |
| IInd level user (Local administrator) | Entering, editing personnel data related to his/her direct service and producing reports by means of ad hoc tools. |
| IIIrd level user | Reviewing all the data and producing reports by means of ad hoc tools. |
| IVth level user | Reviewing the data related to his/her direct service and producing reports by means of ad hoc tools |
| Vth level user | Producing specific reports by means of ad hoc tools. |

Table 3 - Access levels

#### Security

The connection between server and client has to be established through HTTPS protocol using SSL/TLS data transfer protocol.

Each user is provided by user name and password. User autonomously changes password at two-monthly intervals when requested by the system. System administrator has the possibility to change all the passwords.

Every connection to the system is registered in the log file which is accessible only by the system administrator.

#### Input data

Currently the information about officer is stored in “Service Sheet” and “Officer Assessment Card”. The system input data will be taken from these two papers.

#### Reports

The system has to produce the following reports:

- The summary of unoccupied staff

- Semiannual staff report:

  - The staff of Fire-Prevention and Rescue Department (FPRD).

  - Background of the FPRD staff.

  - Student FPRD employees.

  - Age of FPRD staff.

  - Probation of FPRD staff.

  - Received awards (awarded officers).

  - Fallen officers.

  - Background of initiate FPRD staff.

  - Reasons for dismissals made.

  - Background of dismissed officers.

Reports have to be generated in HTML format, with the possibility of further processing in text editor (MS Office Word or OpenOffice Writer).

#### Functionality

After supplying the system with correct user name and password (log-in process) user has to have the possibility to:

- enter data in the system,

- perform search,

- view data,

- edit data

according to assigned system access level. Data has to be entered in the system by means of ad hoc tools. The system has to generate reports listed in the section “Reports”.

#### Use case modeling

In the use case modeling section of the vision document use case modeling process will be carried out. The process will provide description of the target system behavior from an external point of view, since use case focuses on the external aspects of a system and captures the functional and behavioral requirements of the system that help the users perform their tasks. In use case modeling of inception phase only critical use cases will be specified.

##### Specifications of critical use cases

###### Officer Registration

User initiates the use case, when new officer is coming to work in the department. User fills needed information, and if all required information is present, new officer is registered in the personnel system.

Preconditions – the user must be logged in the system.

Postconditions – new officer is registered.

###### Changing Officer Information

User initiates this use case with intention to change one or another officer data. The user searches for the user and changes needed information, after confirmation on changes the data is saved.

Preconditions – the user must be logged in the system, the officer has to be registered in the personnel system.

Postconditions – changes on the officer data are made.

###### Report Generation

User initiates the use case, when particular report has to be generated. The user selects the report that needs to be produced and presses button to start the generation. The report is generated and shown in the browser window.

Preconditions – the user must be logged in the system, the user has to have accordant access level to generate certain report.

Postconditions – the report is generated.

###### Advanced Search

User or system administrator initiates the use case when search function has to be carried out. The user selects what he/she is searching for and fills criteria for the function. If data exists in the system, results are shown to the user.

Preconditions – the user or administrator has to be logged in the system and must have rights to access the requested information.

Postconditions – requested data is shown.

### Elaboration Phase Planning

This section of report is intended to provide the result of elaboration phase planning activity. According the work breakdown structure presented in the software development plan above the time schedule for the elaboration phase has been produced. It can be found in Appendix B.

### Assessment of inception phase

#### Introduction

Assess inception phase activity is carried out to review the degree to which the iteration achieved its objectives and evaluation criteria, to determine rework to be done. In addition, it provides a mechanism for openly disseminate process, progress, practices, and experience information to and from stakeholders.

#### Scope

The assessment concerns the inception phase of our methodology.

#### References

We will directly or indirectly refer to the:

- Product vision

- Business case

- Project risk list

- Software development plan

- Methodology description

- Elaboration phase plan

#### Phase objectives reached

##### Process quality

The methodology suites the study project well. However, it is way too heavy for development of the product. If we only had to produce system for the Fire-prevention and Rescue Department of Lithuania, we would consider reducing amount of documentation.

##### Product vision

The primary goal of the product vision statement was to show purpose and direction of the project, and it was surely achieved.

##### Risks

The project faced with the following risks in the inception phase:

- Unfamiliarity with the methodology – we coped with the risk by collecting more information about the methodology, however we lost some time doing that.

- Project falls behind the schedule – the fact that the project ran into the risk was outcome of the unfamiliarity with the methodology risk. We tried to manage it by adding Saturdays to the working days. However, the project is five days behind the schedule after the inception phase.

#### Adherence to the plan

In the section project’s adherence to the budget estimates as well as to the schedule should be evaluated. Nevertheless, only project’s obedience with the schedule will be assessed since the project is established for study purposes and does not have budget. The inception phase was concluded five days behind the schedule. The main purpose to this is that group members were not familiar with the methodology chosen for the project. Many of the activities of the inception phase had to be documented much more carefully as was thought previously by the project team. However, we think that project schedule will be met at the end of the elaboration phase since preventive actions have been taken.

#### Life cycle objectives milestone evaluation

Stakeholders’ agreement on all the objectives of life cycle objectives milestone was achieved:

- Customer has confirmed the development process and plan.

- Stakeholders agreed that schedule and expected benefits estimates are appropriate.

- The vision statement and the critical issues relative to the requirements agreed to be well defined.

- Agreement on the choice of technical environment was achieved.

#### External changes occurred

Cia gal reikes ka nors priblevyzgot

#### Rework required

Jei virsuje ka nors prirasysime, tai ir cia tada reikes parasyt

## Elaboration Phase

The elaboration phase is the second of four chronological phases in the UP. The phase focuses on defining, validating, and establishing the baseline architecture for the system under development.

The primary objectives of the elaboration phase for the project are the following:

- Baselining the architecture

- Baselining the vision

- Producing plan for construction phase

The inception phase will include five workflows: management, environment, requirements, design, and implementation. The activities within the workflows will be carried out to reach the objectives of the inception phase.

### Baseline work breakdown structure

During the activity work breakdown structure artifact defined in the inception phase was reviewed and few small changes were made:

- Model database activity is added

- Define architecture objectives activity is removed in order to achieve elaboration phase milestone on time

As only few minor changes are made, the work break down structure is not rewritten and the final version of the artifact is presented in the Work Breakdown Structure section of the inception phase.

### Baseline vision

During the activity vision document artifact was revised and full set of use cases is now provided. Furthermore, state chart and sequence diagrams for critical use cases are produced.

#### System’s Input and Output Data Analysis

Currently, the department uses manual paper based activities for storing and analyzing the personnel data and preparing reports both for the Ministry and for internal usage. The personnel management system being developed is intended to automate the manual personnel management activities that are currently being done in the department. The most important task of the system is considered to be the automatic preparation of reports. In order to model the system correctly and gain the vision on how the system will operate the system’s input and output analysis will be performed and presented.

Vision document presented in pageError: Reference source not foundof this report states that input data for the system is taken from Service Sheet and Officer Assessment Card. However, after analyzing all the papers that have been provided by the contact persons in Fire Prevention and Rescue Department (including above mentioned two input data sources and various reports), it has been noticed that information carried by the two documents is not enough to prepare all the requested reports. Therefore the list of system input data has been updated and is presented below:

- Officer Assessment Card

- Service Sheet

- List of positions in Public Fire Prevention and Rescue Service.

- Register of incapacity for work documents.

- Organizational structure of Fire Prevention and Rescue Department

Reports that have to be provided by the system as an output result have been provided in paper form by the contact persons in Fire Prevention and Rescue Department. Having system’s input data and output results in hand, in depth analysis of these two has been performed and relationship between input and output has been traced.

##### System’s Input Data

The main input data sources for the system are Officer Assessment Card and Service Sheet that are paper forms and currently have to be filled-in in order to store staff related data and perform staff management activities in Fire Prevention and Rescue Department.

Changes in officer’s service course are reflected by orders and recorded in the Service Sheet, meaning that every order registered in the Service Sheet represents a change in officer’s service course. The concept is presented by example in the table below:

| Event | Record in the Service Sheet |
| --- | --- |
| Officer moved to another department | Order [Order No.] I command to move officer to another department. [Signature of the officer/institution that has issued the order] |
| Officer awarded with an award | Order [Order No.] I command to award officer with an award. [Signature of the officer/institution that has issued the order] |
| Officer is granted with a service rank | Order [Order No.] I command to grant officer with a service rank. [Signature of the officer/institution that has issued the order] |
| Officer assigned to a new position | Order [Order No.] I command to assign officer to a new position. [Signature of the officer/institution that has issued the order] |

Table 4 - Mapping of Event and Record in the Service Sheet

Note: the record in the service sheet does not look exactly the same as the ones presented in the table above. The intention of the example is to demonstrate that each record in a service sheet reflecting the change in officer’s service course is an order.

Service Sheet also contains officer’s personal data like date and place of birth, education, family status, former working experience, etc. All the records on a change of officer’s service course in the Service Sheet are taken as the system’s input data source.

Officer Assessment Card contains more detailed officer’s personal data along with last records in a Service Sheet in the areas of received awards, granted service ranks, position and department changes, fined penalties, etc. Officer’s personal data stored in the Officer Assessment Card is taken as the system’s input data source.

Initially it was told by contact persons in Fire Prevention and Rescue Department that input data for the system will be taken only from Service Sheet and Officer Assessment Card. However, during the analysis of the system’s output data it was noticed that the mentioned above two input data sources are not enough to generate all the desired reports. As a result, the list of the system’s input data has been updated by 3 more sources:

- List of positions in Public Fire Prevention and Rescue Service.

- Organizational structure of Fire Prevention and Rescue Department.

- Register of Incapacity for Work Documents (provided by an officer if he/she goes on a sick leave).

In-depth analysis of the system’s input data has been performed by taking each data field of the Service Sheet, Officer Assessment Card, and Register of Incapacity for Work Documents and giving the identification and explanation for each. The result is presented in a table that follows the following format:

| ID | Data Field | Notes |
| --- | --- | --- |

Table 5 - Input data analysis result table template

The identification of data fields will be used in the system’s output data analysis where the relationship between the system’s input and output will be traced.

The result of the analysis of the system’s input data can be found in Appendix D.

##### System’s Output Data

The most important task of the system is considered to be the automatic preparation of reports. Reports that have to be generated by the system were handed out in paper form by the contact persons in Fire Prevention and Rescue Department. Those have been thoroughly analyzed and relations between the system’s input and output have been traced.

Below is a list of all the reports that have been requested to be automatically prepared by the system:

- The summary of unoccupied staff

- Semiannual staff report:

- The staff of Fire-Prevention and Rescue Department (FPRD).

- Background of the FPRD staff.

- Student FPRD employees.

- Age of FPRD staff.

- Probation of FPRD staff.

- Received awards (awarded officers).

- Fallen officers.

- Background of initiate FPRD staff.

- Reasons of discharges.

- Educational background of discharged officers.

Fire Prevention and Rescue Department provided the Terms of Reference document with the request for the reports to be generated in HTML format, with the possibility of further processing in text editor (MS Office Word or OpenOffice Writer).

In-depth analysis of the system’s output data has been performed by taking each data field of the reports and mapping it with the data fields in system’s input data sources. Traces between system’s input and output are established by putting the identification of input data field next to the output data field in the system’s output data analysis result table. The table follows the following format:

| Data Field | Input data |
| --- | --- |

Table 6 – Output data analysis result table template

The result of the analysis of the system’s input data can be found in Appendix E.

#### Use case specifications

As we have already specified critical use cases in Use case modeling section of the Inception phase, full list of non-critical use case specifications is provided in this section to capture who (actor) does what (interaction) with the system, for what purpose (goal). A complete set of use cases specifies all the different ways to use the system, and therefore defines all behavior required of the system, bounding the scope of the system.

The specifications are written in easy-to-understand structured stories. This is engaging for users who can easily follow and validate the use cases, and the accessibility encourages users to be actively involved in defining the requirements.

| Use case | Account Creation |
| --- | --- |
| Summary | New user account is created |
| Detailed text | System administrator initiates this use case, when new account has to be created in the system. Administrator enters needed information, if all the required data is present and correct, the new account is created. |
| Preconditions | System administrator has to be logged in the system. |

Table 7 – Use case: Account creation

| Use case | Account Deletion |
| --- | --- |
| Summary | User account is deleted |
| Detailed text | System administrator initiates this use case in order to delete account for one or other reason. Administrator finds certain account and deletes it from the system. |
| Preconditions | System administrator must be logged in the system and account to be deleted has to exist in the system. |

Table 8 – Use case: Account deletion

| Use case | Login |
| --- | --- |
| Summary | User or System Administrator logs in the system |
| Detailed text | User or system administrator initiates login, when he/she wants to use the system. The user enters needed information, which is checked by the system. If the system accepts entered data, the user is allowed to use the system according to the access level. In other case, error message is shown and he/she has to try again. |
| Preconditions | The user must be registered in the system. |

Table 9 – Use case: Login

| Use case | Logout |
| --- | --- |
| Summary | User or System Administrator logs out from the system |
| Detailed text | User or system administrator initiates logout, when he/she decides to end the use of the system. Accordant button is pressed or the browser window is closed and the user is logged out form the system. |
| Preconditions | The user or administrator must be logged in the system. |

Table 10 – Use case: Logout

| Use case | Password changing for user |
| --- | --- |
| Summary | User password is changed |
| Detailed text | User initiates the use case with intention to change his/her password. The user fills needed information and if all the required data is correct, the password is changed. |
| Preconditions | The user has to be logged in the system. |

Table 11 – Use case: Password changing for user

| Use case | Password changing for system administrator |
| --- | --- |
| Summary | User password is changed |
| Detailed text | System administrator has ability to change password belonging to any user of the system. He searches for particular user, provides needed information and the password is changed. |
| Preconditions | System administrator must be logged in the system |

Table 12 – Use case: Password changing for system administrator

##### Visual representation of critical use cases

Diagram showing a visual representation of all four critical use cases (Officer Registration, Changing Officer Information, Report Generation, and Advanced Search) are provided to get better idea of how the sequence of interactions are carried out between actors and the system necessary to deliver the service that satisfies the goal of a user that initiated the use case.

###### State chart diagrams

State chart diagrams for critical use cases will be produced since they provide a good overview of the dynamic process and the logic of use cases.

Figure 5 - Officer registration state chart diagram

Figure 6 - Changing officer information state chart diagram

Figure 7 - Report generation state chart diagram

Figure 8 - Advanced search state chart diagram

###### Sequence diagrams

Sequence diagrams are used here to present the behavior of several objects within a single use case. Several sequence diagrams will be drawn to provide better overview of collaboration among objects in critical use cases.

Figure 9 - Officer registration sequence diagram

Figure 10 - Changing officer information sequence diagram

Figure 11 - Report generation sequence diagram

Figure 12 - Advanced search sequence diagram

#### Conclusion to Vision

In this activity we have clarified and refined stakeholder requirements to the target system. We produced in-depth analysis of system input and output data. The analysis was certainly very informative since it gave us clear view of what data will be exchanged in the system. Furthermore it was one of the most important inputs to the use case modeling process. Use cases prooved to be one of the most important and effective tools for capturing user requirements since they so clearly define what behavior the users expect to see from the system. Baselining of the Vision gave us all needed information to proceed further – to start database modeling and sytem component design activities, since we have now formed a general overview of what the system will do.

### Database Modeling

The main goal of the database modeling activity is to design model of the database that will be one of the cornerstones of the personnel system. The activity consists of two prime phases – logical database modeling and physical database modeling.

#### Logical database modeling

The logical database model, that is going to be produced during this phase, will consist of a normalized model that will be set to third normal form. In addition, it will include elements that make up a database. The main goals of this stage are to capture the data needed to maintain services of the system, to divide the data into entities and to define relationship between the entities.

We begin by identifying the entities relevant to productive user interaction with the database. The primary sources for these entities are the samples of the reports that will have to be produced by the system and input data of new officer registration. Since registration of new officers as well as generation of the reports will be the main uses of the system, database should support all the attributes necessary to produce or store them.

The secondary source for entities is the process of using the system (authorization, registration and other user issues), which revolves around the secure issuing and transmission of data.

All of these considerations lead us to the following list of entities:

- Account – information about officer that will have access to the system is issued

- Officer – information about an officer working in the Fire Prevention and Rescue Department is issued

- Certificate – document confirming that an officer is serving in the Fire Prevention and Rescue Department

- Service Course – information about orders that had effect on an officer

- Service History – information about military service of an officer

- Educational Qualification – information about educational background of an officer

- Job History – information on jobs that an officer had

- Sick List – document given if an officer is on sick-leave

- Manning – information of how many officers are intended and how many are working in department in particular position

Furthermore, decision to include classified lists of languages, service ranks, qualifications, awards, penalties, discharges, positions and divisions into database is made. Therefore, all above mentioned lists will be seen as entities in further database modeling.

The following tables will give detailed information of each entity defined with attributes belonging to them. Furthermore, we will produce brief description to explain data that an attribute is intended to contain.

###### Account entity

Account entity issues information about officer that will have access to the system.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Account ID | Identification number |
|  | User Name | User name used to log into the system |
|  | Password | Password used to log into the system |
|  | Access Level | Level of access showing what actions the user can perform in the system |

Table 13 – Account entity

###### Award entity

Award entity is a classified list of awards.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Award ID | Identification number |
|  | Award Name | Name of an award |

Table 14 – Award entity

###### Certificate entity

Certificate entity contains information about document confirming that an officer is serving in the Fire Prevention and Rescue Department.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Certificate ID | Identification number |
|  | Certificate String | Shows type of certificate |
|  | Certificate No | Number of certificate |
|  | Issue Date | Issue date of certificate |
|  | Expiry Date | Expiry date of certificate |

Table 15 – Certificate entity

###### Discharge entity

Discharge entity is a classified list of purposes of discharges.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Discharge ID | Identification number |
|  | Purpose | Purpose of a discharge |

Table 16 – Discharge entity

###### Division entity

Division entity is a classified list of Fire-prevention and Rescue divisions.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Division ID | Identification number |
|  | Code1 | Attribute is used to keep the structure of the Fire-prevention and Rescue divisions in the DB. |
|  | Code2 | Attribute is used to keep the structure of the Fire-prevention and Rescue divisions in the DB. |
|  | Code3 | Attribute is used to keep the structure of the Fire-prevention and Rescue divisions in the DB. |
|  | Code4 | Attribute is used to keep the structure of the Fire-prevention and Rescue divisions in the DB. |
|  | Code5 | Attribute is used to keep the structure of the Fire-prevention and Rescue divisions in the DB. |
|  | Code6 | Attribute is used to keep the structure of the Fire-prevention and Rescue divisions in the DB. |
|  | Division Name | Name of division |

Table 17 - Division entity

###### Educational Qualification entity

Educational Qualification entity stores information about educational background of an officer.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | ID | Identification number |
|  | Start Date | Date when the education was started |
|  | End Date | Date when the education is finished |
|  | Institution | Educational institution |
|  | Specialty | What specialty is received after finishing education |
|  | Background | Educational background (university education, secondary education and etc.) |
|  | Degree | Academic degree |

Table 18 - Educational Qualification entity

###### Job History entity

Job History entity stores information on jobs that an officer had.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | ID | Identification number |
|  | Start Date | Date when the job was started |
|  | End Date | Date when the job was finished |
|  | Organization | Organization in which an officer had the job |
|  | Position | Position that an officer had in the organization |

Table 19 – Job History entity

###### Language entity

Language entity is classified list of languages.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Language ID | Identification number |
|  | Language Name | Name of language |

Table 20 – Language entity

###### Manning entity

Manning entity stores information of how many officers are intended and how many are working in department in particular position.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Division ID | Identification number |
| PK | Position ID | Identification number |
|  | Intended Staff | Number of officers intended to work in the position in the department |
|  | Engaged Staff | Number of officers working in the position in the department |

Table 21 – Manning entity

###### Officer entity

Manning entity stores information of how many officers are intended and how many are working in department in particular position.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Personal Identity No | Identification number |
|  | Name | Name of officer |
|  | Surname | Surname of officer |
|  | Gender | Gender of officer |
|  | Family Composition | The state of marriage, number of children and etc. |
|  | Birth Date | Date of birth |
|  | Birth Place | Place of birth |
|  | Nationality | Nationality of officer |
|  | Assessment Card No | Number of assessment card of officer |
|  | SSString | Social security string |
|  | SSN | Social security number |
|  | Military Card String | Military card string |
|  | Military Card No | Number of military card |

Table 22 – Officer entity

###### Order entity

Order entity issues information about an order given to an officer.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Order No | Number of order |
|  | Publication Date | Publication date of order |
|  | Content | Content of order |
|  | Author | Issuer of order (The president, Minister of FPRD and etc.) |

Table 23 – Order entity

###### Penalty entity

Penalty entity is classified list of penalties.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Penalty ID | Identification number |
|  | Penalty Name | Name of penalty |

Table 24 – Penalty entity

###### Position entity

Position entity is classified list of positions.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Position ID | Identification number |
|  | Position Name | Name of position |

Table 25 – Position entity

###### Qualification entity

Qualification entity is classified list of qualifications.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Qualification ID | Identification number |
|  | Category | All the officers have some sort of qualification category, on which the salary is dependent |

Table 26 – Qualification entity

###### Service Course entity

Service Course entity issues information about orders that had effect on an officer.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Course ID | Identification number |
|  | Order Type | The course of service is defined using different kind of orders (give award, move to the position in the department and etc.) |
|  | Effect Date | The date when order takes effect |
|  | Expiry Date | The date when order is not valid |

Table 27 - Service Course entity

###### Service History entity

Service History entity issues information about military service of an officer.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | ID | Identification number |
|  | Start Date | Start date of service |
|  | End Date | End date of service |
|  | Subdivision | Subdivision where the officer was serving |
|  | Post | Post of officer in during the service |

Table 28 – Service History entity

###### Service Rank entity

Service Rank entity is classified list of service ranks.

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | Rank ID | Identification number |
|  | Rank | Rank name (Major, lieutenant, general and etc.) |

Table 29 - Service Rank entity

###### Sick List entity

Sick List entity contains documents given if an officer is on sick-leave

| Key | Attribute name | Description |
| --- | --- | --- |
| PK | ID | Identification number |
|  | Disease | Disease name |
|  | Medical Institution | Medical institution in which the officer got the sick-leave |
|  | Sick Leave Days | Number of days officer was not present |
|  | Notes | Notes about the disease if needed |

Table 30 - Sick List entity

All the entities above are the source for the E/R diagram. The designed logical database model represents relationships between defined entities. This model is set to the third normal form.

Figure 13 – Entities Relationship diagram

#### Physical Database Modeling

The physical database model defines the database schema and is built from the logical data model. Differently from logical database model, physical model consists of relations, which corresponds to entities and relationships defined in the logical model. The structure of relations is defined physically - every single relation is represented as a table including attributes. The physical database model is presented in relational diagram which is separated into four parts on purpose of clarity improvement.

The first diagram includes three tables that have most relations with other tables. The second, third and fourth diagrams contains Officers, Educational Qualifications, and Service Courses tables with related tables respectively.

Figure 14 – Key tables

Figure 15 – Officer table relations

Figure 16 – Education Qualification table relations

Figure 17 – Service Course table relations

Physical database modeling stage also includes discovering all data types of used attributes in the relational diagrams. In order to save place only table containing all the tables presented in alphabetical order is shown here. Full information about each entity can be found in Appendix F.

| Entity name | Entity type | Primary key | Number of attributes |
| --- | --- | --- | --- |
| Academic_Degree | independent | DegreeID | 2 |
| Account | independent | AccountID | 5 |
| Award | independent | AwardID | 2 |
| Background | independent | BackgroundID | 2 |
| Canceled_Penalty | dependent | CourseID, OrderedPenaltyID | 2 |
| Certificate | independent | CertificateID | 6 |
| Discharge | independent | DischargeID | 2 |
| Disease | independent | DiseaseCode, DiseaseSubtype | 3 |
| Division | independent | DivisionID | 8 |
| Division_Position_Change | dependent | CourseID, DivisionID, PositionID | 3 |
| Education_Qualification | independent | EduQualID | 8 |
| Educational_Institution | independent | InstitutionID | 2 |
| Granted_Qualification | dependent | CourseID, QualificationID | 2 |
| Granted_Rank | dependent | CourseID, RankID | 2 |
| Handed_Award | dependent | CourseID, AwardID | 2 |
| Job_History | independent | JobID | 6 |
| Known_Language | dependent | PersonalIdentityNo, LanguageID | 3 |
| Language | independent | LanguageID | 2 |
| Manning | dependent | DivisionID, PositionID | 4 |
| Officer | independent | PersonalIdentityNo | 13 |
| Order | independent | OrderNo | 4 |
| Order_Author | independent | AuthorID | 2 |
| Ordered_Penalty | dependent | OrderedPenaltyID | 3 |
| Penalty | independent | PenaltyID | 2 |
| Performed_Discharge | dependent | CourseID, DischargeID | 2 |
| Position | independent | PositionID | 2 |
| Qualification | independent | QualificationID | 2 |
| Service_Course | independent | CourseID | 6 |
| Service_History | independent | ServiceID | 6 |
| Service_Rank | independent | RankID | 2 |
| Sick_List | independent | ID | 7 |
| Specialty | independent | SpecialtyID | 2 |

Table 31 – Database tables overview

### Construction phase planning

This section of report is intended to provide the result of construction phase iterations planning activity. According the work breakdown structure presented in the software development plan, the time schedule for the iterations of the construction phase has been produced. It can be found in Appendix B.

### Assessment of elaboration phase

#### Introduction

Assess elaboration phase activity is carried out to review the degree to which the iteration achieved its objectives and evaluation criteria, to determine rework to be done. In addition, it provides a mechanism for openly disseminate process, progress, practices, and experience information to and from stakeholders.

#### Scope

The assessment concerns the elaboration phase of our methodology.

#### References

We will directly or indirectly refer to the:

- Product vision

- Business case

- Project risk list

- Software development plan

- Methodology description

- Elaboration phase plan

#### Phase objectives reached

##### Process quality

Likewise after inception phase we feel that the methodology suites the study project well.

##### Product vision

The primary goal of the product vision statement was to show purpose and direction of the project, and it was surely achieved, since the vision continued to guideline us over all the elaboration phase keeping the development focused on the user needs.

##### Risks

In the elaboration phase we discovered new risk – project team is too small for the project. It was obvious as every time we were finishing an activity, lack of time for desirable realization was sensible. The project faced with the following risks in the elaboration phase:

- Project falls behind the schedule – the fact that the project ran into the risk after the inception phase and we are still five days behind the schedule before the construction phase.

#### Adherence to the plan

The elaboration phase was concluded five days behind the schedule. The main purpose to this is that group overestimated time needed to finish all activities on time and in desirable quality. Furthermore, the group is same five days behind as after the inception phase, therefore, we could say that the risk was neutralized.

#### Life cycle architecture milestone evaluation

Stakeholders’ agreement on all the objectives of life cycle architecture milestone was achieved:

- The requirements are stable.

- The architecture is stable.

- The development plan for the construction phase is defined with enough reliability that construction iterations can precede with predictable results.

#### External changes occurred

Cia gal reikes ka nors priblevyzgot

#### Rework required

Jei virsuje ka nors prirasysime, tai ir cia tada reikes parasyt

# Production Stage

## Construction Phase

Appendix A

Project Establishment

The Assignment

This project will be carried out in the period from the 23rd of August, 2004 to the 5th of November, 2004 and is part of the requirements of the fifth semester curriculum in the datamatician education at Roskilde Business College. The main objective of the project is to develop a prototype of personnel management system for the Fire-Prevention and Rescue Department of Lithuania. Our main task is to research various possible solutions for an implementation of above mentioned personnel system with a goal of recommending well reasoned component architecture for future realization at Mit-Soft. This includes the development of a vertical prototype with limited functionality.

The prototype will be delivered with a report that outlines the work undertaken during development. As an integral part of the project, the group will propose a problem definition. This will be the driving force that we will base our investigations and decisions on, throughout the report. Conclusions to this problem definition will also be outlined in the report.

Other objectives

- Gain further experience in organizing and managing development projects

- Exercise and develop our skills in systems development, programming, building databases

- Gain experience working in teams

- Gain experience in developing distributed systems

- Apply the theory that has been learned in school

Resources Available

Below is a list of human and technical resources upon which we will rely during the development of the project.

Human resources available

###### The Project Team

| Name | E-Mail |
| --- | --- |
| Jonas Mitašiūnas | jonas.mitasiunas@mif.vu.lt |
| Vytautas Baronas | naglas@bk.ru |

Establishment Table 1 - Group members

| Name | Strengths | Weaknesses |
| --- | --- | --- |
| Jonas | Motivated, methodical, good programming, Systems and compromising | Wants to do many different things at the same time. Loves to sleep |
| Vytautas | Motivated, positive, good in Programming, Systems and has fun making projects | Lack of patience, sometimes needs a small kick to stay focused |

Establishment Table 2 – Strengths

###### Project Advisor

| Degree | Name | E-Mail |
| --- | --- | --- |
| Associate professor | Michael Claudius | claudius@rhs.dk |

Establishment Table 3 - Project advisor

Michael is an experienced teacher in system development, programming, and as project advisor he will give us feedback and suggestion about the project work.  As we are working abroad, we will communicate with him by e-mails reporting our progress at least ones a week. Michael could check if we are doing fine and help us where we have difficulties.

###### Contact Persons

| Name | E-Mail | Description |
| --- | --- | --- |
| Gediminas Šukšta | g.suksta@vpgt.lt | @VPGT |
| Antanas Mitašiūnas | antanas.mitasiunas@maf.vu.lt | @Mit-Soft |

Establishment Table 4 - Contact persons

##### Technical resources available

The list below is the tools that we are going to use during the project. The choice is based on the customer’s requirements common tools so that the entire group members will provide a compatible product that can be used in the place that we are working at.

###### Software

- Microsoft Word XP (Word Processor)

- Microsoft Visio 2000 (Chart Application)

- MySQL Max DB (Database Management System)

- Java 2 platform (Programming Language)

- Eclipse (Development Tool)

###### Hardware

- PC at practice place and at home

- Laser printer at practice place

- Mail server and file server for back-ups

- USB flash memory sticks

Risks List for the study project

To ensure the success of the project we decided to make risk analysis in order to diminish the risk of unsuccessful ending.

| Risk | Consequence | Possibility | Priority | Prevention and Solution |
| --- | --- | --- | --- | --- |
| Loss of enthusiasm and motivation | Delays Conflicts Stress | 1 | 4 | Job rotation. |
| Illness | Delays Loss of motivation | 3 | 3 | Re-assign tasks to other team members. |
| Project fall behind schedule | Delays Stress Poor product | 4 | 4 | Add weekend days to schedule. Narrow scope of project. More individual work. |
| Project uncertainties | Setbacks Poor product Stress | 2 | 3 | Consult with advisors. Perform baselines. Consult previous projects. |
| All backup media loss | Loss of entire project Loss of motivation Poor Product Setbacks | 1 | 5 | Gather all paper documentation, Re-establish smaller project. |
| Project is sidetracked by other activities | Setbacks | 4 | 3 | Concentrate on project during working hours. |
| Personal conflicts within the team | Loss of motivation Setbacks Poor product Stress | 1 | 4 | Consult with project advisors. Meet outside project setting for informal discussion of the problem. |
| Customer withdraws from the project | Loss of motivation, Loss of entire project | 1 | 4 | Consult with project advisor. Try to find another company or customer and start smaller size project. |
| A person decides to leave the project team | Setbacks Stress Poor product | 2 | 3 | Another team-member does all the work alone. Narrow scope of the project and add weekend days to the schedule. |
| Unfamiliarity with the methodology | Setbacks Stress | 4 | 4 | Collect information form internet and books. Consult with project advisor. |

Establishment Table 5 - Risks

Key:

| Very High | 5 |
| --- | --- |
| High | 4 |
| Medium | 3 |
| Low | 2 |
| Very Low | 1 |

One risk is seen as being extremely serious: loss of backup media. That is why, backup procedure is documented bellow, despite the feeling that we are prepared quite well not to let this happen. Other risks do not seem to be very serious to our team, as we feel well equipped to deal with them.

Backup procedure

The backup procedure will be carried out for safety reasons diminishing the risk of loosing all the work. It will also allow group members to access the material whenever needed. The backup procedure will be carried out when project milestones will be reached and after each working day backing up the progress that has been done during the current day on three separate locations (digital drives):

- Mit-Soft’s file server

- Mail servers:

  - naglas@bk.ru

  - jonas.mitasiunas@gmail.com

- Project team’s working computer

Preventive Measures

##### Group Structure (Roles)

Since our group is small we are establishing only two roles.

| Role Name | Persons Name | Duration |
| --- | --- | --- |
| Backup Person, Hardcopy person | Vytautas, Jonas | Changes weekly |

Establishment Table 6 – Roles

Hard Copy Person is in control of the hard copy versions, making sure they are in order and available on request.

Backup Person is an important position. This person has to control the documents on electronic form and back-up these.

Such structure has been chosen because of the size of the project group and internal factors. We do not feel the need of the project leader or any other roles in the group since it is composed of only two persons which knows each other very well and have experience in working together on previous successful projects where the same loose group structure has been used.

##### Working schedule and place of work

|  | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Morning | GW | GW | GW | GW | GW |  |  |
| Afternoon | GW | GW | GW | GW | GW | PA | PA |
| Evening | PA |  | PA |  |  |  |  |

Establishment Table 7 - Working schedule

Key:

GW- Group-work

PA - Personal assignment

Working place is practice place. Individual assignments will also be carried out at home.

Appendix B

Project WBS and Schedule

##### Work Breakdown Structure

A   Management

AA   Inception phase management

AAA   Prepare business case

AAB   Prepare product vision statement

AAC   Plan software development

AAD   Plan elaboration phase

AAE   Assess inception phase

AB   Elaboration phase management

ABA   Baseline work breakdown structure

ABB   Plan the construction phase

ABC   Assess elaboration phase

AC   Construction phase management

ACA   Assess construction phase

B   Environment

BA   Inception phase environment specification

BAA   Define development environment

BAB   Define technological environment

BB   Elaboration phase environment revision

BBA   Review and administrate development environment

BC   Construction phase environment maintenance

BCA   Maintain development environment

C   Requirements

CA   Inception phase requirements development

CAA   Specify vision

CB   Elaboration phase requirements

CBA   Baseline vision

CBB   Define architecture objectives

CC   Construction phase requirements maintenance

CCA   Review architecture objectives

CCB   Define iteration objectives

D   Design

DA   Inception phase architecture prototyping

DAA   Discuss architecture description

DB   Elaboration phase design

DBA   Model database

DBB   Baseline architecture

DC   Construction phase design modeling

DCA   Maintain architecture design

DCB   Design components

E   Implementation

EA   Inception phase prototyping

EB   Elaboration phase component implementation

EBA   Code critical components

EC   Construction phase component implementation

ECA   Code components

##### Project Overview

Project Schedule Figure 1 - Project overview

##### Inception Phase

Project Schedule Figure 2 - Inception phase

##### Elaboration Phase

Project Schedule Figure 3 - Elaboration phase

##### Construction phase

Appendix C

Group Working Contract

As a member of the Group, I agree to follow the rules and conditions:

I will communicate with my group if there is something I do not understand, so that I can get all the necessary information needed to complete the assignment to the best of my ability. I will work as much as needed to understand the topic of the book and assignments (homework as well as group work) so that I can help my group to make the best project possible.

I will complete every group assignment that I am responsible for, within the timeframe agreed to in the group. If I cannot complete the work in the time that I have agreed to, I will contact someone else of the group, to ask if he could take over the task.

If I cannot come to a group meeting, I will send my group work to the group, by email or giving it to another person in the group. The workload of assignments must be shared about equally. Absences for reasonable causes (such as illness, other meetings, work or other commitments outside of the school) from project meetings are not to be counted against group member.

It’s agreed that we will not take any problems that we have in our group outside of group. We will respect and trust each other to make assignments and other group work following the guidelines in this contract.

I have read and understood this contract, and I agree to all of its conditions.

Signatures

With our signature we acknowledge the above rules and roles and will do the best to perform accordingly:

Jonas:

Vytautas:

Appendix D

System’s Input Data Analysis

The appendix contains results of the performed in-depth system’s input data analysis.

##### Officer Assessment Card

| ID | Data Field | Notes |
| --- | --- | --- |
| IK1m | Education Institution |  |
| IK2m | Entering/Graduation date | Dates of entering the education institution and graduation are entered in this field. If a officer has not graduated yet, years completed in the institution are put down. |
| IK3m | Specialty |  |
| IK4m | Educational background |  |
| IK5m | Academic degree |  |
| IK6m | Academic name |  |
| IK7m | Name of honor | Negotiable data field. Could be this one is not necessary. |
| IK8m | Native language | Default record in the data field is “Lithuanian”. If this is not the case, another language is entered. |
| IK9m | Other known language (fluent) |  |
| IK10m | Other known language (with dictionary) |  |
| IK11m | Other known language (fluent) |  |
| IK12m | Other known language (with dictionary) |  |
| IK1dv | From | A date, when officer started working in the place stated in the data field IK3dv is entered. |
| IK2dv | To | A date, when officer finished working in the place stated in the data field IK3dv is entered. |
| IK3dv | Organization (company) | A place where an officer worked before entering Internal Affairs system. |
| IK4dv | Position | A position that officer has taken in the place stated in data field IK3dv is entered. |
| IK5dv | Social security card |  |
| IK6dv | Social security number |  |
| IK1a | Number of Officer Assessment Card | The seven digit number following the format: XXXYYYY where XXX is not changeable identification number that is given to every division of the Ministry of Internal Affairs; YYYY – card identification number in the range from 0001 to 9999. |
| IK2a | Surname |  |
| IK3a | Name |  |
| IK4a | Personal identity number |  |
| IK5a | Place of birth |  |
| IK6a | Photo |  |
| IK1ti | From | If an officer served in army or worked in National Security Department or other departments of Internal Affairs System the date when an officer has started working in above mentioned institutions is entered in the data field. |
| IK2ti | To | If an officer served in army or worked in National Security Department or other departments of Internal Affairs System the date when an officer has finished working in above mentioned institutions is entered in the data field. |
| IK3ti | Department | If an officer served in army or worked in National Security Department or other departments of Internal Affairs System, a concrete department of the above mentioned institution is entered in the data field. |
| IK4ti | Position | If an officer served in army or worked in National Security Department or other departments of Internal Affairs System the position that has been taken by an officer is entered in the data field. |
| IK5ti | Military document |  |
| IK6ti | Military document number |  |
| IK1t | Work certificate |  |
| IK2t | Work certificate number |  |
| IK3t | Issuance date | An issuance date of the work certificate is entered in the data field |
| IK4t | Expires | An expiry date of the work certificate is entered in the data field |
| IK1te | Department, service | The last record in a Service Sheet on a working place in the Fire Prevention and Rescue Department is entered in the data field. |
| IK2te | Position | A position taken by an officer in the place stated in the data field IK1te is entered. |
| IK3te | Appointment date | An appointment date to the position stated in the data field IK2te is entered |
| IK4te | Signed by, Order No. | Official who signed the order to appoint an officer to the position stated in the data field IK2te and order number is entered in the data field. |
| IK5te | Reason of discharge |  |
| IK6te | Date | Date of discharge is entered in the data field. |
| IK7te | Order No. | Number of the order commanding to discharge an officer is entered in the data field. |
| IK8te | Rank |  |
| IK9te | Date | Date of the effect of the order to grant an officer with new rank is entered in the data field. |
| IK10te | Signed by, Order No. | Official who signed the order to grant an officer with the rank stated in the data field IK8te and order number is entered in the data field. |
| IK11te | Date | Date of the effect of the order to award an officer with an award is entered in the data field. |
| IK12te | Signed by, Order No. | Official who signed the order to award an officer with an award stated in the data field IK13te and order number is entered in the data field. |
| IK13te | Award |  |
| IK14te | Total number of awards |  |
| IK15te | Qualification category |  |
| IK16te | Signed by | Official who signed the order to grant an officer with the qualification category stated in the data field IK15te is entered in. |
| IK17te | Date | Date of the effect of the order to grant an officer with the new qualification category is entered in the data field. |
| IK18te | Order No. | Number of the order commanding to grant an officer with the new qualification category is entered in the data field. |
| IK1d | Last irregularity |  |
| IK2d | Signed by | Official who signed the order to penalize an officer for the irregularity stated in the data field IK1d is entered in. |
| IK3d | Penalty |  |
| IK4d | Date | Date of the effect of the order to penalize an officer for the irregularity stated in the data field IK1d is entered in. |
| IK5d | Order No. | Number of the order commanding to penalize an officer for the irregularity stated in the data field IK1d is entered in. |
| IK6d | Cancelled by | Official who signed cancellation of the order commanding to penalize an officer for the irregularity stated in the data field IK1d is entered in. |
| IK7d | Date | Date of the effect of the order to cancel the order commanding to penalize an officer for the irregularity stated in the data field IK1d is entered in. |
| IK8d | Order No. | Number of the order to cancel the order stated in the data field IK5d is entered in. |
| IK9d | Total number of penalties |  |

##### Service Sheet

| ID | Data Field | Notes |
| --- | --- | --- |
| TL1 | Name, surname |  |
| TL2 | Date of birth |  |
| TL3 | Place of birth |  |
| TL4 | Inhabitancy |  |
| TL5 | Nationality |  |
| TL6 | Educational qualification and specialty |  |
| TL7 | Other languages |  |
| TL8 | Family status |  |
| TL9 | Academic degrees |  |
| TL10 | Job history |  |
| TL11 | From | A date, when officer started working in the place stated in the data field TL13 is entered. |
| TL12 | To | A date, when officer finished working in the place stated in the data field TL13 is entered. |
| TL13 | Organization (company) | A place where an officer worked before entering Internal Affairs system. |
| TL14 | Position | A position that officer has taken in the place stated in data field IK3dv is entered. |
| TL1te | Signed by | Official who signed the order affecting officer’s service course entered in the data field. |
| TL2te | Date | Date of the effect of the order affecting officer’s service course is entered in the data field. |
| TL3te | Order No. | Number of the order affecting officer’s service course is entered in the data field. |
| TL4te | Content | Content of the order affecting officer’s service course is entered in the data field |
| TL5te | Salary rate |  |
| TL1pa | Signed by | Official who signed the order commanding to award or embolden an officer is entered in the data field. |
| TL2pa | Date | Date of the effect of the order commanding to award or embolden an officer is entered in the data field. |
| TL3pa | Order No. | Number of the order commanding to award or embolden an officer is entered in the data field.. |
| TL4pa | Content | Content of the order commanding to award or embolden an officer is entered in the data field. |
| TL1n | Signed by | Official who signed the order commanding to penalize an officer is entered in the data field. |
| TL2n | Date | Date of the effect of the order commanding to penalize an officer is entered in the data field. |
| TL3n | Order No. | Number of the order commanding to penalize an officer is entered in the data field. |
| TL4n | Content | Content of the order commanding to penalize an officer is entered in the data field. |

##### Register of Incapacity for Work Documents

| ID | Data Field | Notes |
| --- | --- | --- |
| NP1 | Name |  |
| NP2 | Surname |  |
| NP3 | Place of work |  |
| NP4 | Position |  |
| NP5 | Medical institution that issued incapacity for work document |  |
| NP6 | Set of incapacity for work document |  |
| NP7 | Number of incapacity for work document |  |
| NP8 | Code of the disease according TLK-10 |  |
| NP9 | Number of incapacity days |  |
| NP10 | Notes |  |

Appendix E

System’s Output Data Analysis

The appendix contains results of the performed in-depth system’s output data analysis.

Appendix F

Entities

The appendix provides full information about the entities we discovered during the Error: Reference source not found workflow of the Elaboration phase.

###### Entity 'Academic_Degree'

| Entity name | Academic_Degree |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | DegreeID | Integer | yes | yes |
|  | Degree | Varchar (20) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Academic_Degree | Education_Qualification | 1 : N |

###### Entity 'Account'

| Entity name | Account |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | AccountID | Integer | yes | yes |
| FK | PersonalIdentityNo | Integer | yes | no |
|  | UserName | Varchar (10) | no | no |
|  | Password | Varchar (10) | no | no |
|  | AccessLevel | Char (1) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Officer | Account | 1 : 0..1 |

###### Entity 'Award'

| Entity name | Award |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | AwardID | Integer | yes | yes |
|  | AwardName | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Award | Handed_Award | 1 : N |

###### Entity 'Background'

| Entity name | Background |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | BackgroundID | Integer | yes | yes |
|  | BackgroundName | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Background | Education_Qualification | 1 : N |

###### Entity 'Canceled_Penalty'

| Entity name | Canceled_Penalty |
| --- | --- |
| Entity type | dependent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PFK | CourseID | Integer | yes | no |
| PFK | OrderedPenaltyID | Integer | yes | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Ordered_Penalty | Canceled_Penalty | 1 : N |
| Identifying | Service_Course | Canceled_Penalty | 1 : N |

###### Entity 'Certificate'

| Entity name | Certificate |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | CertificateID | Integer | yes | yes |
| FK | PersonalIdentityNo | Integer | yes | no |
|  | CertificateString | Varchar (5) | no | no |
|  | CertificateNo | Integer | no | no |
|  | IssueDate | Date | no | no |
|  | ExpiryDate | Date | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Officer | Certificate | 1 : N |

###### Entity 'Discharge'

| Entity name | Discharge |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | DischargeID | Integer | yes | yes |
|  | Purpose | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Discharge | Performed_Discharge | 1 : N |

###### Entity 'Disease'

| Entity name | Disease |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | DiseaseCode | Char (3) | yes | no |
| PK | DiseaseSubtype | Char (1) | yes | no |
|  | DiseaseName | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Disease | Sick_List | 1 : N |

###### Entity 'Division'

| Entity name | Division |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | DivisionID | Integer | yes | yes |
|  | Code1 | Char (2) | no | no |
|  | Code2 | Char (2) | no | no |
|  | Code3 | Char (2) | no | no |
|  | Code4 | Char (2) | no | no |
|  | Code5 | Char (2) | no | no |
|  | Code6 | Char (2) | no | no |
|  | DivisionName | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Division | Division_Position_Change | 1 : N |
| Identifying | Division | Manning | 1 : N |

###### Entity 'Division_Position_Change'

| Entity name | Division_Position_Change |
| --- | --- |
| Entity type | dependent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PFK | CourseID | Integer | yes | no |
| PFK | DivisionID | Integer | yes | no |
| PFK | PositionID | Integer | yes | no |

Relationships

| Type | Parent entity | Child entity | Card. |
| --- | --- | --- | --- |
| Identifying | Service_Course | Division_Position_Change | 1 : N |
| Identifying | Division | Division_Position_Change | 1 : N |
| Identifying | Position | Division_Position_Change | 1 : N |

###### Entity 'Education_Qualification'

| Entity name | Education_Qualification |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | ID | Integer | yes | yes |
| FK | PersonalIdentityNo | Integer | yes | no |
|  | StartDate | Date | no | no |
|  | EndDate | Date | no | no |
| FK | InstitutionID | Integer | yes | no |
| FK | SpecialtyID | Integer | yes | no |
| FK | BackgroundID | Integer | yes | no |
| FK | DegreeID | Integer | yes | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Officer | Education_Qualification | 1 : N |
| Non-identifying | Educational_Institution | Education_Qualification | 1 : N |
| Non-identifying | Academic_Degree | Education_Qualification | 1 : N |
| Non-identifying | Specialty | Education_Qualification | 1 : N |
| Non-identifying | Background | Education_Qualification | 1 : N |

###### Entity 'Educational_Institution'

| Entity name | Educational_Institution |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | InstitutionID | Integer | yes | yes |
|  | InstitutionName | Varchar (100) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Educational_Institution | Education_Qualification | 1 : N |

###### Entity 'Granted_Qualification'

| Entity name | Granted_Qualification |
| --- | --- |
| Entity type | dependent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PFK | CourseID | Integer | yes | no |
| PFK | QualificationID | Integer | yes | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Qualification | Granted_Qualification | 1 : N |
| Identifying | Service_Course | Granted_Qualification | 1 : N |

###### Entity 'Granted_Rank'

| Entity name | Granted_Rank |
| --- | --- |
| Entity type | dependent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PFK | CourseID | Integer | yes | no |
| PFK | RankID | Integer | yes | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Service_Rank | Granted_Rank | 1 : N |
| Identifying | Service_Course | Granted_Rank | 1 : N |

###### Entity 'Handed_Award'

| Entity name | Handed_Award |
| --- | --- |
| Entity type | dependent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PFK | CourseID | Integer | yes | no |
| PFK | AwardID | Integer | yes | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Service_Course | Handed_Award | 1 : N |
| Identifying | Award | Handed_Award | 1 : N |

###### Entity 'Job_History'

| Entity name | Job_History |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | ID | Integer | yes | yes |
| FK | PersonalIdentityNo | Integer | yes | no |
|  | StartDate | Date | no | no |
|  | EndDate | Date | no | no |
|  | Organization | Varchar (50) | no | no |
|  | Position | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Officer | Job_History | 1 : N |

###### Entity 'Known_Language'

| Entity name | Known_Language |
| --- | --- |
| Entity type | dependent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PFK | PersonalIdentityNo | Integer | yes | no |
| PFK | LanguageID | Integer | yes | no |
|  | Level | Varchar (20) | no | no |

Relationships

| Type | Parent entity | Child entity | Card. |
| --- | --- | --- | --- |
| Identifying | Officer | Known_Language | 1 : N |
| Identifying | Language | Known_Language | 1 : N |

###### Entity 'Language'

| Entity name | Language |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | LanguageID | Integer | yes | yes |
|  | Language | Varchar (15) | no | no |

Relationships

| Type | Parent entity | Child entity | Card. |
| --- | --- | --- | --- |
| Identifying | Language | Known_Language | 1 : N |

###### Entity 'Manning'

| Entity name | Manning |
| --- | --- |
| Entity type | dependent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PFK | DivisionID | Integer | yes | no |
| PFK | PositionID | Integer | yes | no |
|  | IntendedStaff | Integer | no | no |
|  | EngagedStaff | Integer | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Division | Manning | 1 : N |
| Identifying | Position | Manning | 1 : N |

###### Entity 'Officer'

| Entity name | Officer |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | PersonalIdentityNo | Integer | yes | yes |
|  | Name | Varchar (15) | no | no |
|  | Surname | Varchar (15) | no | no |
|  | Gender | Char (1) | No | no |
|  | FamilyComposition | Long varchar | no | no |
|  | BirthDate | Date | no | no |
|  | BirthPlace | Varchar (20) | no | no |
|  | Nationality | Varchar (20) | no | no |
|  | AssessmentCardNo | Integer | no | no |
|  | SSString | Varchar (5) | no | no |
|  | SSN | Integer | no | no |
|  | MilitaryCardString | Varchar (5) | no | no |
|  | MilitaryCardNo | Integer | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Officer | Service_History | 1 : N |
| Non-identifying | Officer | Certificate | 1 : N |
| Non-identifying | Officer | Job_History | 1 : N |
| Identifying | Officer | Known_Language | 1 : N |
| Non-identifying | Officer | Sick_List | 1 : N |
| Non-identifying | Officer | Education_Qualification | 1 : N |
| Non-identifying | Officer | Service_Course | 1 : N |
| Non-identifying | Officer | Account | 1 : N |

###### Entity 'Order'

| Entity name | Order |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | OrderNo | Integer | yes | yes |
|  | PublicationDate | Date | no | no |
|  | Content | Long varchar | no | no |
| FK | AuthorID | Integer | yes | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Order | Service_Course | 1 : N |
| Non-identifying | OrderAuthor | Order | 1 : N |

###### Entity 'Order_Author'

| Entity name | Order_Author |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | AuthorID | Integer | yes | yes |
|  | Author | Varchar | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Order_Author | Order | 1 : N |

###### Entity 'Ordered_Penalty'

| Entity name | Ordered_Penalty |
| --- | --- |
| Entity type | dependent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | OrderedPenaltyID | Integer | yes | yes |
| FK | CourseID | Integer | yes | no |
| FK | PenaltyID | Integer | yes | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Penalty | Ordered_Penalty | 1 : N |
| Non-identifying | Service_Course | Ordered_Penalty | 1 : N |
| Identifying | Ordered_Penalty | Canceled_Penalty | 1 : N |

###### Entity 'Penalty'

| Entity name | Penalty |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | PenaltyID | Integer | yes | yes |
|  | PenaltyName | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Penalty | Ordered_Penalty | 1 : N |
| Identifying | Penalty | Canceled_Penalty | 1 : N |

###### Entity 'Performed_Discharge'

| Entity name | Performed_Discharge |
| --- | --- |
| Entity type | dependent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PFK | CourseID | Integer | yes | no |
| PFK | DischargeID | Integer | yes | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Service_Course | Performed_Discharge | 1 : N |
| Identifying | Discharge | Performed_Discharge | 1 : N |

###### Entity 'Position'

| Entity name | Position |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | PositionID | Integer | yes | yes |
|  | PositionName | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Position | Division_Position_Change | 1 : N |
| Identifying | Position | Manning | 1 : N |

###### Entity 'Qualification'

| Entity name | Qualification |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | QualificationID | Integer | yes | yes |
|  | Category | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Qualification | Granted_Qualification | 1 : N |

###### Entity 'Service_Course'

| Entity name | Service_Course |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | CourseID | Integer | yes | yes |
| FK | PersonalIdentityNo | Integer | yes | no |
| FK | OrderNo | Integer | yes | no |
|  | OrderType | Varchar (20) | no | no |
|  | EffectDate | Date | no | no |
|  | ExpiryDate | Date | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Officer | Service_Course | 1 : N |
| Identifying | Service_Course | Ordered_Penalty | 1 : N |
| Identifying | Service_Course | Canceled_Penalty | 1 : N |
| Identifying | Service_Course | Granted_Qualification | 1 : N |
| Identifying | Service_Course | Granted_Rank | 1 : N |
| Identifying | Service_Course | Handed_Award | 1 : N |
| Identifying | Service_Course | Performed_Discharge | 1 : N |
| Identifying | Service_Course | Division_Position_Change | 1 : N |
| Non-identifying | Order | Service_Course | 1 : N |

###### Entity 'Service_History'

| Entity name | Service_History |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | ID | Integer | yes | yes |
| FK | PersonalIdentityNo | Integer | yes | no |
|  | StartDate | Date | no | no |
|  | EndDate | Date | no | no |
|  | Subdivision | Varchar (100) | no | no |
|  | Post | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Officer | Service_History | 1 : N |

###### Entity 'Service_Rank'

| Entity name | Service_Rank |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | RankID | Integer | yes | yes |
|  | Rank | Varchar (20) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Identifying | Service_Rank | Granted_Rank | 1 : N |

###### Entity 'Sick_List'

| Entity name | Sick_List |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | ID | Integer | yes | yes |
| FK | PersonalIdentityNo | Integer | yes | no |
| FK | DiseaseCode | Char (3) | yes | no |
| FK | DiseaseSubtype | Char (1) | yes | no |
|  | MedicalInstitution | Varchar (50) | no | no |
|  | SickLeaveDays | Smallint | no | no |
|  | Notes | Long varchar | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Officer | Sick_List | 1 : N |
| Non-identifying | Disease | Sick_List | 1 : N |

###### Entity 'Specialty'

| Entity name | Specialty |
| --- | --- |
| Entity type | independent |

Attributes

| Key | Attribute name | Data type | Not null | Unique |
| --- | --- | --- | --- | --- |
| PK | SpecialtyID | Integer | yes | yes |
|  | SpecialtyName | Varchar (30) | no | no |

Relationships

| Type | Parent entity | Child entity | Cardinality |
| --- | --- | --- | --- |
| Non-identifying | Specialty | Education_Qualification | 1 : N |

Appendix F

Software Project Management. A Unified Framework by Walker Royce, 1998

www.rpbourret.com/xml/XMLAndDatabases.htm

www.oracle.com/technology/products/database/oracle10g

www.microsoft.com/sql/evaluation/overview/default.asp

www.borland.com/interbase/pdf/ib71_feaben.pdf

www.mysql.com/products/maxdb/features.html

www-3.ibm.com/software/data/db2/windows

www.oracle.com/technology/products/database/oracle10g

Specification of the critical use cases can be found in Use case modeling section of the Inception phase (page 36)